## Slide 1: Platform Game
Team Nam Nguyen
Jin Chen
Kayla Jurew
Eric Tsekouras
Craig Benjamin

## Slide 2: Team Members & Roles
Jin Chen - Front-End Developer
Kayla Jurew - Graphics Designer
Eric Tsekouras - Technical Engineer
Craig Benjamin - Back-End Developer

## Slide 3: Product Goals
Create an adventure survival platform game
Login page
  User registers / logs in
  Database stores user’s username and password
Game
  Consists of multiple levels that increase in difficulty as user progresses
  Levels include traps the user must maneuver around, as well as enemies to beat
  Skin customization options

## Slide 4: Status
We are delivering a 2D platformer game taking place in a jungle to be played by the user via computer. This game was created in java and features the first playable level where the player can run through using the main pirate character. This game is deployed on a webpage that saves user credentials so they can save their place in the game.

## Slide 5: Retrospective (Front-End Dev)
Problems
- Compatibility
- Our research showed that php works with java. But that proved not to be the case. Outdated sources showed that PHP USED to work with java.
- Java is not supported on most web browsers now.
- Cannot deploy game directly on webpage easily. We needed applet which is no longer supported.
-Deployed a “jar” executable instead which prompts a pop-up.
-Deploying game on live server. Github, hosting server. mySQL error
-Password Issues

## Slide 6: Retrospective (Front-End Dev)
What went well?
-PHP was a familiar language. Creating the database was easy. Populating the database via website was easy.
Things i would do differently?
Always assume the worst. Originally thought we would easily call a java main file and boot the game from there. We ran into a lot of errors and ran out of time to complete all tasks so we had to scrap a lot of “quality of life” aspects and simply make the game playable.

## Slide 7: Retrospective (cont.)
Graphics Designer
What went well:
Piskel worked the best for creating the sprite sheets. It allowed for individual frames of pixels to be designed and formatted so that they could be passed through an array that would bring them to life and animate them. Some of the characters had up to 30 different variations in frames.
What needed to change::
I would change the application I used to create the sprite sheets because piskel was very time
consuming and we later found out too late that the sizing of the graphics caused them to not
work in the game and piskel did not have an option to change this.

## Slide 8: Retrospective (cont.)
Technical Engineer
Designing and programming the game with my team went well. Drawing a class diagram helped us visualize the data and how the functions interact.
I would do more thorough research about the resources we need before hand.
I would learn more about how github works.
Confusing commit/revert incident
Overall, I learned the basics of how to make a platform game and my Java knowledge increased.

## Slide 9: Retrospective (cont.)
Back-End Dev
What Went Wrong:
Implementing our custom player sprites and finding the correct dimensions
Issues with many i.o. Exceptions and null-pointers exceptions
Visual Studio would run the program some days, and completely break/timeout on other days despite the code not changing
In the future, I would choose to do this type of project in another language like python, where implementing things like images and specific functions of the game would have been simplified; avoiding many of the development errors I ran into.

## Slide 10: Status (Incomplete Product)
Future Plans
-Better Planning
-Time Management - Account for (Learning, Errors, Setbacks, Compatibility Issues, ect.
In the future the game will feature more levels with more challenging obstacles and traps to overcome. The game will also feature an option for the user to change their player skin to other exciting characters.